Capstone Project

AI-Powered Cybercrime Reporting & Scam Detection in West Africa

Author: Wilsons Navid Wado Tiwa - BSc Software Engineering, African Leadership University

Term: Final-year capstone, 2-month execution window (target completion ~2026-07-05)

Global Challenge: Millennium Project Challenge 12 - transnational organised crime

Today: 2026-05-05 - Sprint 1 begins

___________________________________________________________________________

Single source of truth - current status

| Item | Status |
| --- | --- |
| App | Rethicssec v1.0.2+3 (Flutter + Firebase), already published - code at mobile/rethicsai/ (consolidated into the workspace 2026-05-05; original backup at C:\Users\LENOVO\Desktop\rethicsai\ is read-only). |
| ML model | Not built. Production app uses Vertex AI Gemini 1.5 Flash + OpenAI GPT-4o-mini via Cloud Functions; no custom-trained classifier exists. |
| Pilot | Not started. Lagos + Douala per the proposal; revised to one city under the 2-month plan. |
| Dissertation | Not started. All 4 unit assignments + Pre-Capstone Major Assessment proposal complete (in docs/). |
| Sprint | S1 - Foundation (reconciliation + codebase recovery + first ML baseline). |

___________________________________________________________________________

Workspace map

Capstone-Project/
+-- README.md                this file (status board)
+-- .gitignore
+-- docs/                    all planning deliverables (Units 1-4, Pre-Capstone proposal)
+-- mobile/                  Rethicssec Flutter app (consolidated 2026-05-05)
|   +-- PRIVACY_POLICY.md/.docx
|   +-- PLAYSTORE_DESCRIPTIONS.md
|   +-- rethicsai/           the Flutter project itself (lib/, android/, ios/, functions/, ...)
+-- ml/                      machine learning research workspace (the missing piece)
|   +-- README.md            research framing + sprint deliverables
|   +-- requirements.txt
|   +-- data/                raw + processed corpora (gitignored)
|   +-- notebooks/           exploration, baselines, ad-hoc eval
|   +-- src/                 importable training / preprocessing / eval code
|   |   +-- dataset.py
|   |   +-- preprocessing.py
|   |   +-- baselines.py
|   |   +-- llm_baselines.py
|   |   +-- eval.py
|   +-- models/              saved checkpoints (gitignored)
|   +-- reports/             model cards, error analysis
+-- meetings/                weekly supervisor meeting notes
|   +-- _template.md
+-- pilot/                   consent forms, interview guides, analysis
+-- dissertation/            final report (chapters, generators)

___________________________________________________________________________

Where the app lives (and why it is not in mobile/)

The Flutter app is now in-tree at mobile/rethicsai/. The Cloud Functions backend lives inside it at mobile/rethicsai/functions/ - no separate backend/ folder anymore.

The original location at C:\Users\LENOVO\Desktop\rethicsai\ is kept untouched as a read-only backup. From 2026-05-05 forward, all editing, building, and committing happens against the workspace copy. Do not edit the backup; it exists only as a safety net.

Build artifacts (build/, .dart_tool/, node_modules/) were excluded during the copy and will regenerate on first flutter pub get / npm install. The .git/, .firebase/, and IDE configs travelled with the project so deploys and Android Studio reopen cleanly.

___________________________________________________________________________

The reconciliation that has to happen first

The Pre-Capstone proposal (docs/coursework/Major-assesment/) and the built app diverge in three load-bearing ways:

|  | Proposal | Built app |
| --- | --- | --- |
| Pilot scope | Lagos + Douala only | Pan-African positioning |
| Languages | en, fr, pcm (3) | 11 African languages |
| ML approach | Custom Scikit-learn / TensorFlow classifier, >=85% accuracy on 5 categories | Vertex Gemini Flash + GPT-4o-mini, no measured accuracy, no fixed taxonomy |

Sprint 1 of the 2-month window decides which of these to amend (the proposal) and which to add (the missing custom-ML evaluation). The recommended framing - "LLM-based vs. classical ML scam detection for low-resource West African languages" - keeps the existing app and delivers the ML rigor the supervisor asked for, by treating the deployed LLMs as one arm of a comparative study.

See ml/README.md for the research question and Sprint deliverables.

___________________________________________________________________________

Sprint plan (2-month overview)

The original proposal assumed a 6-month plan. The app is already built, so most of that compresses cleanly. Pilot scope is the main cut.

| Sprint | Days | Focus | Exit gate |
| --- | --- | --- | --- |
| S1 - Foundation | 1-7 | Reconciliation memo + supervisor sign-off; codebase recovery (6-month dormancy); ML venv; pull public datasets; PII masking; ~500-example labelled set. | TF-IDF + LR baseline running end-to-end. |
| S2 - ML core | 8-14 | Add RF baseline; LLM zero-shot eval (Gemini + GPT-4o-mini); per-language confusion matrices; dataset + model cards. | 3-approach comparison on held-out test set. |
| S3 - App + pilot prep | 15-21 | Lock 6-category taxonomy in analyzeSuspiciousContent; classification logging to Firestore; deepfake-aware UI warning; consent forms, interview guide, recruitment, IRB. | App emits structured incidents; pilot kit ready. |
| S4 - Pilot launch | 22-35 | Pilot in one city, 15-25 users; SUS + Firebase analytics; 5-8 mid-pilot interviews. | Pilot wraps with usable data. |
| S5 - Analysis + writing | 36-49 | SUS scoring, thematic analysis, on-pilot ML accuracy; dissertation chapters in parallel. | Analysis done; chapters 4-5 drafted. |
| S6 - Submit + defend | 50-56 | Polish, demo video, defense rehearsal. | Submitted, defended. |

Cuts from the original year-long plan: pilot 50-100 users -> 15-25; 2 cities -> 1; ML baselines 4 -> 2 (no transformer fine-tuning); CMU-Africa data assumed unavailable in time (still send the email).

___________________________________________________________________________

Weekly supervisor meeting cadence

Use meetings/_template.md. One file per meeting, named YYYY-MM-DD.md. Every meeting covers four sections:

Last week - committed vs delivered (with evidence: commit links, plots, screenshots).

Blockers.

Reading and learning the supervisor assigned (what you took away, follow-up questions).

This week - commitments.

___________________________________________________________________________

Key documents

Coursework (Units 1-4 + Pre-Capstone Major Assessment) all live under docs/coursework/. Active project documents are in docs/ root.

| File | What it is |
| --- | --- |
| docs/coursework/Unit_One_Draft - Copy.docx | Chapter One - intro, problem, objectives (5 SMART), research questions (5), scope, significance. |
| docs/coursework/WilsonsNavidWadoTiwa-Unit Two Assignment.docx | Refined Unit 2 draft. |
| docs/coursework/unit3/WilsonsNavidWadoTiwa_Unit_Three Assignment.docx | Annotated bibliography (22 sources). |
| docs/coursework/unit4/WilsonsNavidWadoTiwa_Unit Four Assignment.docx | Methodology - mixed-methods, SUS, semi-structured interviews, thematic analysis. |
| docs/coursework/Major-assesment/WilsonsNavidWadoTiwa_Pre-Capstone_Research_Proposal_v2.docx | Full Pre-Capstone proposal w/ literature review, system design, all 6 UML diagrams. |
| docs/coursework/Major-assesment/diagrams/ | Agile model, system architecture, ERD, class, use case, mixed-methods diagrams. |
| docs/RECONCILIATION_MEMO.md / docs/WilsonsNavidWadoTiwa_Reconciliation_Memo.docx | Supervisor-facing reconciliation memo with the five D1-D5 decisions. |
| docs/onboarding/Capstone_Onboarding_Report.docx | Comprehensive 13-section onboarding report for fresh-eyes context. |

___________________________________________________________________________

Formatting standard (locked across all academic deliverables)

APA 7. Times New Roman 12pt body. Arial 14pt headings, 12pt subheadings. Double-spaced. 1-inch margins. File naming: WilsonsNavidWadoTiwa_<Unit/Section>.