CAPSTONE PROJECT

Onboarding Report

AI-Powered Mobile Application for Cybercrime Reporting
and Scam Detection in West Africa

A complete walkthrough for a fresh-eyes reader

Author: Wilsons Navid Wado Tiwa

Programme: BSc Software Engineering, Final Year Capstone

Institution: African Leadership University

Date: 5 May 2026

Window: 2 months (target ~5 July 2026)

Status: Sprint 1 of 6 - Foundation

1. Executive Summary

This is a final-year capstone in software engineering with a **two-month execution window** (target completion around 5 July 2026). The project is an AI-powered mobile application that helps people in West Africa report cybercrime, get instant guidance about how serious it looks, and learn how to stay safer online. The pilot will run with 15 to 25 users in one West African city (down from the proposal's original 50 to 100 across Lagos and Douala — see section 8 for why). The work is positioned against the Millennium Project's Global Challenge 12, which asks how the world can stop transnational organised crime networks from growing in power and sophistication.

All of the planning is done. Units 1 through 4 of the academic sequence are complete, the annotated bibliography has 22 sources, the methodology chapter is locked, and the Pre-Capstone Major Assessment proposal has been written and submitted with full UML and architecture diagrams. The mobile app itself is also already built, branded as Rethicssec (folder name still says rethicsai), currently at version 1.0.2 build 3, with a finalised Privacy Policy and Play Store assets.

What is not yet done is the academic centrepiece of the year: the machine learning research. The proposal promised a custom-trained classifier on West African scam data, hitting at least 85% accuracy across five categories. The app instead routes everything through Vertex AI Gemini Flash and OpenAI GPT-4o-mini. There is no measured accuracy and no fixed taxonomy in code. The supervisor will spot this in five minutes, so it has to be addressed head-on.

The recommended response is a single reframing: treat the deployed LLMs as one arm of a comparative study, build classical ML baselines as the second arm, and add a sixth category for synthetic-media (deepfake) fraud as a modular extension. Reach out to the Upanzi Network at Carnegie Mellon Africa for collaboration on smishing data; their published work covers exactly this problem space. This reframing rescues the proposal-versus-built-app gap, absorbs the supervisor's two new asks (deepfakes and CMU Africa research), and gives the project a research artefact strong enough to defend.

The remainder of this report walks through the problem we are solving, what exactly is in the codebase today, where the gaps are, what the year looks like phase by phase, what could go wrong, and what to do in the first week.

2. The Problem We Are Solving

2.1 The Bigger Picture

Africa is in the middle of a digital growth surge. Mobile phone ownership has spread faster than internet infrastructure could mature, financial services have moved onto SIM cards instead of bank branches, and hundreds of millions of people who never went online before are now spending hours a day on WhatsApp, Facebook, and mobile money. That growth is not slowing down.

Cybercrime has scaled with it. The African Union estimates that cybercrime costs African economies around four billion US dollars every year (African Union, 2022). Globally, the figure is now in the trillions and projected to exceed ten trillion dollars annually by the end of 2025 (Morgan, 2022). Most of those numbers come from data that does not even include the African majority, because most African incidents are never formally reported.

INTERPOL's 2021 African Cyberthreat Assessment found that fewer than 20% of cybercrime incidents on the continent are formally reported. In countries with limited digital reporting infrastructure, the real figure is almost certainly lower. That underreporting is not just a measurement problem. It directly enables the criminals: when no one reports, no one investigates, no one prosecutes, and the networks grow.

2.2 Why West Africa Specifically

Nigeria and Cameroon, our two pilot countries, sit at the centre of this crisis. Nigeria is Africa's largest economy and most populous country, with over 100 million internet users (Internet World Stats, 2023). It has been associated for decades with advance-fee fraud, the so-called "419 scams" named after the relevant section of the Nigerian Criminal Code. Today the playbook has evolved into business email compromise, romance scams, cryptocurrency fraud, and phishing campaigns delivered through WhatsApp and SMS. Nigeria's Economic and Financial Crimes Commission reported over $500 million in cybercrime-related losses in 2022 alone (EFCC, 2023).

Cameroon is a different story but a parallel one. With about 15 million internet users and a fast-growing mobile money ecosystem, the country has seen a surge in mobile money fraud, SIM swap attacks, and social media scams. Cameroon's bilingual nature, split between French-speaking and English-speaking populations, adds a real complication for awareness campaigns and reporting infrastructure. The National Agency for Information and Communication Technologies (ANTIC) has documented the rise but has no public-facing digital reporting platform of its own.

2.3 Who Gets Hurt

The victims are not random. Women, the elderly, and people going online for the first time are disproportionately targeted (Akanle et al., 2020). These are also the people least likely to come forward and report what happened, because of stigma, distrust of authorities, and the simple fact that they do not know where to turn. The result is a cycle: those who suffer most are also least visible to anyone who could help, which makes them more attractive targets, and the cycle deepens.

2.4 The Five Scam Categories

The project narrows its focus to five scam types that together account for the bulk of cybercrime cases in Nigeria and Cameroon:

Advance-fee fraud ("419 scams"). The classic Nigerian fraud. Victim is promised a large payout in exchange for a small upfront fee, then strung along through fake legal documents, fake bank communications, and fake intermediaries until they stop paying.

Mobile money fraud. SIM swap attacks, fake reversal requests, agent fraud, PIN harvesting. Targets M-Pesa, MTN Mobile Money, Airtel Money. Fast-growing category as more financial life moves onto SIM cards.

Phishing (and smishing). Fake messages or websites designed to capture credentials. SMS phishing (smishing) is particularly common in Africa because mobile-first usage means SMS still carries a lot of trust.

Romance scams. Long-cultivated fake relationships that end in financial exploitation. Often run from West Africa against diaspora and overseas victims, but increasingly also against local victims.

Identity theft. Stealing personal information (BVN, ID numbers, biometrics) for impersonation, account takeover, or fraudulent registration.

We are also adding a sixth category, synthetic media fraud, to capture the deepfake-enabled attacks that are now appearing in the region: AI-generated voice notes used to authorise mobile money transfers, fabricated video calls in romance scams, AI-generated photo evidence in advance-fee fraud. More on this in section 7.

2.5 Why Existing Solutions Are Not Enough

Two existing tools have tried to solve parts of this problem and fall short:

ScamAdviser is a web-based tool that lets users check whether a website is trustworthy. It is useful for desktop checks but has no dedicated mobile reporting feature, no support for African languages, and was not designed around the scam patterns common in West African markets.

Trend Micro Fraud Buster is a mobile app that uses AI to scan messages and URLs. Detection works, but the app does not support victim reporting, does not draw on West African data, and has no African-language coverage.

Local institutional channels have their own gaps. Nigeria's EFCC and the Nigeria Police Force Cybercrime Unit require in-person visits or formal written complaints, processes that are slow, intimidating, and effectively out of reach for many citizens (Adeniran, 2008). In Cameroon, ANTIC is the designated national cybersecurity body but has no public-facing digital reporting platform, and most citizens have never heard of it. Cameroon's cybercrime legislation is also incomplete, leaving victims with limited legal recourse even when they do come forward (ANTIC, 2022).

What is missing across the board is an integrated, mobile-first, multilingual platform that combines reporting, AI-driven risk assessment, and educational resources tailored for the West African context. That is the gap this project is built to fill.

3. The Vision: What Success Looks Like

By the end of the two-month window, the project should have produced six things:

A working, deployed mobile app that 15 to 25 pilot users in one West African city actually use over a roughly two-week testing period.

Quantitative evidence of the app working: machine learning model accuracy on the five (or six) scam categories, latency measurements showing the 30-second risk-assessment SLA is met, and System Usability Scale (SUS) scores from every pilot user.

Qualitative evidence of the app being useful: thematic analysis of 5 to 8 semi-structured user interviews covering whether the reporting felt safe, whether the AI guidance made sense, whether the educational content helped, and what users wanted to change.

A research artefact strong enough to defend: a comparative ML report evaluating classical models versus API-based LLMs on the same data, with per-language breakdowns, error analysis, dataset card, and model cards.

A defended dissertation drawing all of the above into one cohesive narrative.

Ideally: an institutional collaboration with the Upanzi Network at Carnegie Mellon Africa, both for data sharing and for academic visibility.

The pilot is not the whole project. It is a feedback mechanism. The app and the ML research are independently valuable, and the pilot tells us whether what we built is actually usable by the people we built it for.

3.1 The Five Original Objectives

From Chapter One of the Pre-Capstone proposal, slightly trimmed:

| # | Objective |
| --- | --- |
| 1 | Build a cross-platform Flutter mobile application with multilingual support. |
| 2 | Train an ML model classifying reports into five scam categories with at least 85% accuracy. |
| 3 | Integrate a Firebase-powered real-time risk assessment with a 30-second response SLA. |
| 4 | Build an in-app educational resource module of at least 20 articles, guides, and videos. |
| 5 | Pilot with 50 to 100 users in Lagos and Douala over a two-month testing window. |

Objective 2 is the one being changed. The reframing replaces "custom classifier with at least 85% accuracy" with "comparative evaluation of classical ML versus API-based LLMs across the five (or six) categories." All other objectives stand. See section 7 for the full reframing argument.

4. What I Already Have

4.1 The Academic Foundation

Everything in the academic sequence has been completed and submitted. All files now live under the docs/ folder of the workspace.

| Deliverable | File | What it covers |
| --- | --- | --- |
| Unit 1 | docs/coursework/Unit_One_Draft - Copy.docx | Chapter One: introduction, background, problem statement, five SMART objectives, five research questions, scope, and significance. |
| Unit 2 | docs/coursework/WilsonsNavidWadoTiwa-Unit Two Assignment.docx | Refined Unit 1, polished and resubmitted. |
| Unit 3 | docs/coursework/unit3/WilsonsNavidWadoTiwa_Unit_Three Assignment.docx | Annotated bibliography of 22 scholarly sources covering cybercrime in Africa, ML for cybercrime detection, mobile crime reporting, digital literacy, transnational crime, and Flutter/Firebase development. |
| Unit 4 | docs/coursework/unit4/WilsonsNavidWadoTiwa_Unit Four Assignment.docx | Methodology chapter: mixed-methods design (quantitative ML metrics + SUS scores; qualitative thematic analysis of interviews), sampling strategy, data collection instruments, ethical framework. A humanised version sits in docs/coursework/unit4_humanized/. |
| Pre-Capstone Major Assessment | docs/coursework/Major-assesment/WilsonsNavidWadoTiwa_Pre-Capstone_Research_Proposal_v2.docx | Full proposal: literature review across seven themes, system analysis, three-tier architecture, all six UML and architecture diagrams (Agile model, system architecture, ERD, class diagram, use case, mixed-methods diagram), Agile sprint plan, ethical considerations. |

4.2 The Mobile Application (Rethicssec)

The app lives in-tree at mobile/rethicsai/ as of 2026-05-05. It was previously at C:\Users\LENOVO\Desktop\rethicsai\rethicsai\ and was consolidated into the workspace; the original location is preserved as a read-only backup and should not be edited. The Privacy Policy and Play Store assets sit one level up at mobile/. The app is more mature than a typical capstone build:

| Aspect | Detail |
| --- | --- |
| Display name | Rethicssec (renamed from RethicsAI; folder still uses old name) |
| Version | 1.0.2+3 |
| Frontend | Flutter 3.24+, Dart 3+, Material 3 |
| Architecture | Clean Architecture per feature (data / domain / presentation) |
| State management | BLoC + Provider, GetIt for DI, Freezed for models |
| Local storage | Hive (offline-first) + SharedPreferences + flutter_secure_storage |
| Backend | Firebase: Auth, Firestore, Storage, Cloud Functions, Messaging, Analytics, Crashlytics |
| Languages supported | 11 - en, sw, fr, ar, ha, yo, ig, zu, xh, af, sawa (Duala) |
| Privacy Policy | Finalised, in PRIVACY_POLICY.md and PRIVACY_POLICY.docx |
| Play Store | Descriptions + readiness guide written; ready to submit |

The app has eleven feature modules:

auth - sign-in, sign-up, password reset, social login

dashboard - home screen with feature grid, quick stats, recent activity

ai_assistant - the Wilson AI chat interface (named after the author)

incidents - structured incident reporting with evidence upload

cases - case tracking and history

education - tips, guides, and video content for digital safety

scanner - threat scanning for URLs, messages, and files

emergency - one-tap access to local cybersecurity contacts

notifications - push and in-app alerts

settings - profile, language, preferences

admin - back-office dashboard for content management and case review

4.3 The Backend (Cloud Functions)

The backend is a TypeScript Firebase Cloud Functions project at mobile/rethicsai/functions/. Six HTTPS endpoints are deployed:

| Function | Backend model | Purpose |
| --- | --- | --- |
| wilsonChat | OpenAI GPT-4o-mini | Main chat endpoint for the Wilson AI assistant |
| analyzeSuspiciousContent | OpenAI GPT-4o-mini | Threat analysis for URLs / messages submitted via the scanner |
| getCyberInsights | OpenAI GPT-4o-mini | Daily auto-generated tips for the dashboard |
| wilsonAIVertex | Vertex AI Gemini 1.5 Flash | Enhanced chat with African cybersecurity context priming |
| getAfricanThreatIntelligence | Vertex AI Gemini 1.5 Flash | Region-specific threat updates |
| generateSecurityTraining | Vertex AI Gemini 1.5 Flash | On-demand training content generation |

Important: All six functions route to third-party LLMs (Gemini and OpenAI). There is no custom-trained ML model anywhere in the codebase. No Scikit-learn, no TensorFlow, no TFLite. The proposal promised a custom classifier with at least 85% accuracy across five categories. None of that exists. This is the single most important gap to address.

4.4 The Workspace

The Capstone-Project workspace at C:\Users\LENOVO\Desktop\Capstone-Project\ was scaffolded on 4 May 2026. It is the place where everything other than the app itself lives: planning docs, ML research code, supervisor meeting notes, pilot artefacts, and the dissertation. Layout:

README.md - status board, single source of truth

.gitignore - tuned for Python, ML data, and Word lock files

docs/ - all planning deliverables (Units 1-4, Pre-Capstone proposal, this report)

mobile/ - README pointing to the existing Flutter project

backend/ - README pointing to the existing Cloud Functions

ml/ - the machine learning research workspace (the missing piece)

ml/src/ - skeleton code: dataset.py, preprocessing.py, baselines.py, llm_baselines.py, eval.py

ml/data/, ml/notebooks/, ml/models/, ml/reports/ - data and outputs

meetings/ - one markdown file per supervisor meeting

pilot/ - placeholder for consent forms, interview guides, transcripts, analysis

dissertation/ - placeholder for the final report

There is also a Stop hook configured at .claude/hooks/memory-nudge.ps1 that ensures progress is saved to long-term memory at the end of every Claude session, so a fresh session can pick up cold without re-explanation.

5. The Gap Between Proposal and Reality

The Pre-Capstone proposal and the built app diverge in three load-bearing ways. None of them are bad in isolation. Together they are the central problem of Phase 0:

| Element | Proposal commitment | Built reality |
| --- | --- | --- |
| Pilot scope | Lagos + Douala only | Pan-African positioning |
| Languages | English, French, Pidgin English (3) | 11 languages including Sawa (Duala) |
| ML approach | Custom Scikit-learn / TensorFlow classifier | Vertex Gemini Flash + GPT-4o-mini API calls |
| ML target | At least 85% accuracy on 5 categories | No measured accuracy, no fixed taxonomy in code |
| Risk SLA | 30 seconds via Firebase Cloud Function | Latency depends on third-party API |

Why this matters: a supervisor reading the proposal first and then opening the app will spot the gap in five minutes. Capstones are penalised hard for "you said X, you did Y, you did not acknowledge it." They reward "you said X, you did Y, here is exactly why and what changed." The reconciliation memo (docs/RECONCILIATION_MEMO.md) is the tool for the second framing.

The biggest gap by severity is the missing custom ML. Without it, the word "AI-powered" in the project title is delivered entirely by Google and OpenAI. There is no contribution to the West African ML literature, no evaluation that could be defended in a viva, and no answer to a basic "how good is your model?" question. The fix is in section 7.

6. Two New Threads from the Supervisor

6.1 Deepfakes

The supervisor flagged deepfakes as a current threat vector. Two facts to hold simultaneously:

Operationally, AI-generated voice (voice cloning), AI-generated video (face-swapped video calls in romance scams), and AI-generated images (fake KYC documents) are now in the wild against African mobile money users. Voice cloning in particular has been used to defeat the social trust that mobile money confirmations rely on: a victim hears what sounds like their child or their boss authorising a transaction, and complies.

For this capstone, however, detecting deepfakes is a different ML problem from classifying scam text. It would require audio models for voice spoofing (such as Wav2Vec2), or vision models for face-swap detection. That is a separate research thread, not a tweak. Trying to do both within one capstone year would dilute everything.

The recommended posture is to treat deepfakes as a modular extension:

Add a sixth category, synthetic_media_fraud, to the text-only classification taxonomy. Even text-only classifiers can pick up the giveaway language ("listen to this voice note from your son and confirm," "video call me now to verify"). This is cheap and earns a 2026-current dimension in the research.

Add a focused chapter section in the dissertation on the deepfake threat landscape in Africa, citing recent voice-cloning and face-swap incidents. Frame full audio/visual deepfake detection as future work.

Optionally, prototype a single deepfake-aware feature in the app: a "this audio looks AI-generated" warning using an off-the-shelf detector. One screen, one feature, no new research thread.

6.2 CMU Africa Research on Mobile Money Scams

This is the highest-leverage external thread in the entire project. The Upanzi Network at Carnegie Mellon University Africa, based at the Kigali campus, conducts directly relevant research on mobile money scams. Several publications matter:

Lamptey, Gueye, Luhanga, Seidu, and Sowon (2024) built an inexpensive honeynet that actively collects smishing messages from scammers across Rwanda, Botswana, Ghana, Kenya, and Uganda. This is, in effect, a working solution to the project's single biggest risk: labelled multilingual scam data from the right region. (See https://www.africa.engineering.cmu.edu/news/2024/10/10-smishing.html)

Sowon and colleagues (2024) presented "The Role of User-Agent Interactions on Mobile Money Practices in Kenya and Tanzania" at IEEE Symposium on Security & Privacy 2024, drawing on 72 interviews with mobile money users. This paper supersedes parts of our literature review and should be cited in the dissertation.

"Mitigating Mobile Money Services Frauds in Rwanda" (CMU Africa, 2022) and "Security Gaps in the Mobile Money System in Rwanda: Challenges, Risks and Mitigation" (Springer, 2024) both identify SMishing, identity theft, phishing, and authentication attacks as the dominant attack types. This corroborates four of our five categories with peer-reviewed evidence.

Implications for this project, in order of priority:

Email Assane Gueye and Karen Sowon at CMU-Africa in week 1 of Phase 1 with a one-paragraph academic data-sharing collaboration request. Worst case: no reply. Best case: real-world West and East African smishing data and a reference letter.

Cite the Upanzi work in any update to the lit review. Their work becomes the strongest precedent, replacing the much weaker Chieloka and Ugwu (2021).

Position this project as complementary to the Upanzi Network: "victim-facing application + comparative ML evaluation, complementing the Upanzi Network's scam-collection infrastructure." Frames the work as part of a broader effort, not a competitor.

7. The Reframing in One Sentence

From Build a custom ML classifier for West African scam detection.

To Compare API-based LLMs against classical ML baselines for multilingual scam classification across the five categories in West Africa, deploy the chosen approach in a pilot mobile app in Lagos and Douala, and treat deepfake-modality detection as a modular extension.

This single reframing solves four problems at once: it gives the existing LLM-based app a research role (comparison arm), it adds the missing classical ML rigor (the second arm), it absorbs deepfakes (sixth category), and it gives a natural opening for the CMU Africa data collaboration.

7.1 Why It Is Better Research Than the Original Plan

The original plan, train a Random Forest on West African data and report 85% accuracy, would have produced a respectable but not particularly interesting capstone. In 2026, every reviewer will ask: "why did you not use an LLM?" Now we have an answer baked into the research design.

More than that, the comparative framing addresses a genuinely open research question that the African NLP community cares about: when do classical models still outperform foundation models on low-resource African languages, and at what cost? Sawa (Duala) is supported in our app and in almost no translation system. Per-language evaluation across 11 languages, even just on the three core ones (English, French, Pidgin English), gives evidence the field is missing.

7.2 The Five Decisions Pending Supervisor Sign-off

All five decisions are in docs/RECONCILIATION_MEMO.md and need to be resolved in the first supervisor meeting:

| # | Decision | Recommended |
| --- | --- | --- |
| D1 | Adopt the LLM-vs-classical comparative reframing as the core ML contribution? | Yes |
| D2 | Lock pilot to ONE city (15-25 users) given the 2-month window; second city moves to Future Work? | Yes |
| D3 | Add synthetic_media_fraud as a sixth text-only category, defer audio/visual deepfake detection to Future Work? | Yes |
| D4 | Approve outreach to CMU-Africa Upanzi Network for academic data-sharing (best-effort, not on the critical path)? | Yes |
| D5 | Update Chapter One Objective 2 to match the comparative-evaluation framing? | Yes |

8. The Year, Phase by Phase

The capstone year is broken into five phases. Each phase has a clearly defined exit gate so the supervisor can sign off before the next phase begins. Phase numbering starts at 0 because Phase 0 is foundational rather than productive.

| Phase | Weeks | Focus | Exit gate |
| --- | --- | --- | --- |
| 0. Reconcile | 2 | This onboarding report, the reconciliation memo, the supervisor meeting, the dataset acquisition plan, the CMU outreach email. | All five D1-D5 decisions signed off in writing. |
| 1. ML R&D | 8 | Dataset acquisition (own + Upanzi if granted). Build classical baselines: TF-IDF + Logistic Regression, Random Forest, Gradient Boosting. Add a transformer baseline (XLM-R or AfroXLMR fine-tuned). Run zero-shot and few-shot LLM evaluation for both Gemini and OpenAI. Augment dataset with deepfake-text examples. | ml/reports/ contains a dataset card, model cards for at least four baselines, and a decision memo on which approach goes into the production app. |
| 2. App refinement | 4 | Lock the six-category taxonomy in analyzeSuspiciousContent. Log every classification (model, prompt, latency, output) to Firestore for offline re-scoring. Add a deepfake-aware UI warning. Make sure incident reports emit one of the six categories. | Scanner emits structured incidents tagged with category + confidence + model used. |
| 3. Pilot | 8-10 | Deploy in Lagos + Douala. Recruit 50 to 100 users through community tech hubs, university campuses, NGOs. Run two-week minimum usage period. Collect SUS questionnaire from every user. Run 10 to 15 semi-structured interviews. Capture Firebase Analytics. Re-score user-submitted reports against ground truth. | Cleaned pilot dataset, thematic analysis writeup, mean SUS score with breakdown by city, on-pilot ML accuracy. |
| 4. Writing + defense | 6 | Write the dissertation chapters. Polish the ML report. Record the demo video. Run defense rehearsals. | Dissertation submitted, capstone successfully defended. |

8.1 Phase 0 in Detail (the next two weeks)

Before anything else, do these things:

Read this report end to end. Read README.md and docs/RECONCILIATION_MEMO.md. Skim the Pre-Capstone proposal at docs/coursework/Major-assesment/. You should be able to explain the reframing in one paragraph from memory.

Schedule the first supervisor meeting. Bring the reconciliation memo. Walk through D1 to D5 one by one. Get a written record (an email recap is fine) of what was agreed.

Set up the Python virtual environment for the ML workspace: cd ml; python -m venv .venv; .venv\Scripts\activate; pip install -r requirements.txt.

Draft the outreach email to Assane Gueye and Karen Sowon at CMU-Africa. Keep it under 200 words. Introduce the project, explain the comparative ML study, ask whether the Upanzi honeynet dataset is shareable for academic use with proper attribution. Show the email to the supervisor before sending.

Begin dataset acquisition planning. Pull what is publicly available: APWG eCrime corpora, UCI SMS Spam Collection, Kaggle phishing URL datasets. Document each source in a SOURCE.md as you pull it. Note licensing terms.

Initialise the workspace as a git repository (git init in Capstone-Project). Do NOT init inside mobile/rethicsai/ - that is already a git repo (its own .git/ travelled with the consolidation). From now on, commit incrementally with meaningful messages. Defense examiners love being able to see how thinking evolved.

8.2 Cadence

Weekly supervisor meetings are non-negotiable. Use the template at meetings/_template.md. Every meeting covers four sections in order:

Last week: what I committed to, what I delivered, evidence

Blockers: specific questions I need help with

Reading and learning: what was assigned, what I took away, follow-up questions

This week: what I am committing to

One markdown file per meeting at meetings/YYYY-MM-DD.md. These files become the project's working memory and, eventually, the appendix of the dissertation describing how the work evolved.

9. Risks and Honest Assessment

9.1 What Genuinely Worries Me

Six concerns, in rough order of severity:

9.1.1 Time itself.

Two months for a final-year capstone with a working app, ML research, pilot, dissertation, and defense is extremely tight. Anything that slips more than a few days will eat into the pilot or the writing window, both of which are already compressed. Treat every sprint exit gate as a hard checkpoint. If a gate slips, the next sprint must absorb the slip - no stretching the calendar.

9.1.2 Data scarcity.

Without West African labelled scam data, every accuracy claim in the dissertation is fragile. The Chieloka and Ugwu (2021) paper has the only directly relevant precedent and uses a small dataset. The CMU Africa Upanzi honeynet would be the answer, but academic email response times make it unrealistic to count on within two months. Plan as if the data is not coming: pull public corpora in Sprint 1, label a small in-house seed set fast, augment via paraphrase if needed.

9.1.3 Code dormancy.

The last meaningful commit in the rethicsai repo was 3 November 2025. The codebase will be nearly six months stale by the time it is reopened. Budget two to three days of Sprint 1 for codebase recovery alone: dependency updates, breakage from Flutter SDK changes, possibly Firebase config drift. Do not treat the first half of Sprint 1 as productive in terms of new features.

9.1.4 Single squashed git commit.

The rethicsai repo has exactly one commit: "Initial commit - Rethics AI v1.0.2". This is a defensive vulnerability. Examiners often ask "show me how this evolved" and there is currently nothing to show. Do not try to fake history backward. From Sprint 1 forward, commit incrementally, with meaningful messages, dated and tagged.

9.1.5 Scope creep.

The app expanded to pan-African ambitions, but the academic deliverables and the pilot only support West Africa specifically. Either we narrow our claims (the recommended path) or we accept that some claims will be aspirational rather than evidenced. The reconciliation memo handles this explicitly.

9.1.6 LLM dependency.

Relying on Gemini Flash and GPT-4o-mini means our "AI" is provided by Google and OpenAI, not by us. The classical baseline comparison saves the research story, but we still need to confront the cost question: if we are deploying LLMs in production, the dissertation has to defend that as a pragmatic choice with measured trade-offs, not as a hidden assumption.

9.2 What I Think Is Genuinely Strong

Five things to leverage:

The problem is real, well-documented, and matters. African Union and INTERPOL numbers carry weight. The lived reality of mobile money fraud and 419 scams is undeniable in West Africa.

The academic foundation is unusually solid. Most capstone students arrive at the execution year having only sketched a problem statement. We have four polished units, an annotated bibliography, a complete proposal with diagrams, and a locked methodology.

The app is a production-quality artefact already shipped. Most capstone students never get to Play Store readiness. We have a Privacy Policy and a v1.0.2 build.

The multilingual coverage, especially Sawa (Duala), is itself a research artefact. Sawa is barely supported by any translation system. Per-language evaluation on Sawa, even just for awareness, is publishable as a curiosity.

The tech stack is right for the market. Flutter on Android-first, Firebase for backend, LLM APIs for AI: pragmatic, fast, defensible. Not flashy, but not naive either.

9.3 The Honest Net Assessment

This is a strong-to-very-strong capstone if the reframing is locked in early and Phase 1 ML R&D is treated as the academic centrepiece, not a checkbox. The app is already a defensible artefact. What is missing, and entirely buildable in eight weeks of focused work, is the research artefact to match it. Without the reframing, the project risks landing as "good app, thin research." With it, the project lands as "good app, real research, honest about its trade-offs." That is the difference between a clear distinction and a competent pass.

10. How to Proceed - Sprint 1 (Days 1-7)

Concrete actions for the first seven days. The exit gate at the end of Sprint 1 is non-negotiable: TF-IDF + LR baseline running end-to-end and supervisor sign-off on D1-D5. Everything else in Sprint 1 supports those two outputs.

| Day | Action | Output |
| --- | --- | --- |
| 1 | Read this report end to end. Read README.md and RECONCILIATION_MEMO.md. Skim docs/coursework/Major-assesment/. | Mental model in place. |
| 1-2 | Email supervisor to schedule the first meeting. Attach the reconciliation memo. | Meeting on the calendar. |
| 2-3 | Recover the rethicsai codebase: flutter pub get, attempt to build, document any breakage. Same for functions/. | Codebase builds again. |
| 3 | Set up the ML Python venv: cd ml; python -m venv .venv; .venv\Scripts\activate; pip install -r requirements.txt. Try importing src/baselines.py. | Working ML environment. |
| 3-4 | First supervisor meeting. Walk through D1-D5. Get written sign-off. | Five decisions resolved. |
| 4-5 | Draft and send the CMU-Africa outreach email (Gueye + Sowon). Show to supervisor first. | Email out (don't wait for reply). |
| 4-6 | Pull public datasets: APWG eCrime, UCI SMS Spam, Kaggle phishing. Document each in SOURCE.md. Apply PII masking via src/preprocessing.py. | Raw + processed data in ml/data/. |
| 5-7 | Hand-label or weakly-label about 500 examples across the six categories. | First labelled set on disk. |
| 6-7 | Train TF-IDF + LR baseline. Evaluate. Even if accuracy is poor, end-to-end pipeline must work. | First model card draft in ml/reports/. |
| 7 | git init the workspace. First meaningful commit. Push to GitHub or GitLab if you want backup. | Workspace under version control. |

By the end of Sprint 1 (day 7), you should be able to truthfully say: I have supervisor sign-off on the research direction, the codebase builds again, I have a working Python environment, I have raw data on disk, I have a reference institution that knows the project exists, I have version control running, and I have a baseline ML model trained end-to-end. Those seven things together unlock Sprint 2.

11. Glossary

| Term | Meaning |
| --- | --- |
| 419 scam | Advance-fee fraud, named after section 419 of the Nigerian Criminal Code |
| ANTIC | Agence Nationale des Technologies de l'Information et de la Communication - Cameroon's cybersecurity agency |
| BLoC | Business Logic Component - Flutter's recommended state management pattern |
| BVN | Bank Verification Number - Nigeria's bank identity system, frequent target of identity theft |
| CyberGuard | Internal name once used for the AI assistant; replaced by "Wilson" |
| EFCC | Economic and Financial Crimes Commission - Nigeria's main financial-crime body |
| Flutter | Google's cross-platform UI framework, single codebase for Android and iOS |
| Gemini Flash | Google's lower-cost Vertex AI LLM, currently used for Wilson chat |
| GPT-4o-mini | OpenAI's lower-cost model, currently used for the Wilson AI fallback |
| MoMo / mobile money | Phone-based money transfer (M-Pesa, MTN MoMo, Airtel Money, etc.) |
| ngCERT | Nigeria Computer Emergency Response Team |
| Pidgin English (pcm) | English-based creole spoken across West Africa, especially Nigeria |
| Routine Activity Theory | Cohen and Felson's 1979 framework: crime occurs when motivated offender + suitable target + absent guardian converge |
| Sawa (Duala) | Bantu language spoken around Douala, Cameroon; supported in Rethicssec |
| SIM swap attack | Attacker convinces a mobile carrier to port the victim's phone number to a SIM they control |
| Smishing | SMS phishing - phishing delivered through text messages |
| SUS | System Usability Scale - 10-item questionnaire scored 0 to 100 |
| Synthetic media fraud | Scams using AI-generated voice, video, or images (deepfakes) |
| TAM | Technology Acceptance Model (Davis 1989) - explains adoption via perceived usefulness and ease of use |
| TFLite | TensorFlow Lite - mobile-optimised model format for on-device inference |
| Upanzi Network | Carnegie Mellon Africa's research network on digital systems and cybersecurity |
| Vertex AI | Google Cloud's managed AI platform (hosts Gemini) |
| Wilson AI | User-facing name of the in-app AI assistant; named after the author |
| XLM-R / AfroXLMR | Multilingual transformer models; AfroXLMR is fine-tuned for African languages |

12. Where Everything Lives

A quick reference for finding things:

| Looking for... | Path |
| --- | --- |
| This report | C:\Users\LENOVO\Desktop\Capstone-Project\docs\onboarding\Capstone_Onboarding_Report.docx |
| The reconciliation memo | C:\Users\LENOVO\Desktop\Capstone-Project\docs\RECONCILIATION_MEMO.md |
| Workspace status board | C:\Users\LENOVO\Desktop\Capstone-Project\README.md |
| Pre-Capstone proposal | C:\Users\LENOVO\Desktop\Capstone-Project\docs\coursework\Major-assesment\WilsonsNavidWadoTiwa_Pre-Capstone_Research_Proposal_v2.docx |
| Methodology chapter | C:\Users\LENOVO\Desktop\Capstone-Project\docs\coursework\unit4\WilsonsNavidWadoTiwa_Unit Four Assignment.docx |
| Annotated bibliography | C:\Users\LENOVO\Desktop\Capstone-Project\docs\coursework\unit3\WilsonsNavidWadoTiwa_Unit_Three Assignment.docx |
| The Flutter app | C:\Users\LENOVO\Desktop\Capstone-Project\mobile\rethicsai\ (original backup at C:\Users\LENOVO\Desktop\rethicsai\, read-only) |
| The Cloud Functions | C:\Users\LENOVO\Desktop\Capstone-Project\mobile\rethicsai\functions\ |
| ML research code | C:\Users\LENOVO\Desktop\Capstone-Project\ml\src\ |
| ML requirements | C:\Users\LENOVO\Desktop\Capstone-Project\ml\requirements.txt |
| Supervisor meeting template | C:\Users\LENOVO\Desktop\Capstone-Project\meetings\_template.md |
| Privacy Policy (final) | C:\Users\LENOVO\Desktop\Capstone-Project\mobile\PRIVACY_POLICY.docx |
| UML diagrams | C:\Users\LENOVO\Desktop\Capstone-Project\docs\coursework\Major-assesment\diagrams\ |

13. Closing Note

The hardest thing about this kind of project is not the technology. It is remembering, every week, that the goal is to help people who are right now being defrauded out of money they cannot afford to lose. The 419 victim, the elderly woman who lost her pension to a romance scam, the small trader in Douala whose mobile money agent ran off with her float - these are not abstractions. They are the audience. Every design decision should be stress-tested against the question: would this actually help that person?

The technology is interesting and the research is interesting, but they are in service of that audience. Keep that in view through Sprint 2's late nights debugging Scikit-learn pipelines, through Sprint 4's frustrations of field recruitment, through Sprint 5's exhausted dissertation revisions. When the supervisor asks "why does this matter?" the right answer is not "because the proposal said so." It is to describe one specific person and what the app would do for them.

Everything else is implementation.